## Expanded PRD v1.0 for TBGC (Marketing + B2B Portal + Sales + Ops)

This PRD assumes Track 2 (Shopify B2B core) is the system of record, with a later headless portal layer.

### 0) Product goals and success metrics

Primary goals

- Self-serve ordering + reorder for verified accounts

- Remove CEO as bottleneck for: pricing, ordering, payment chasing, and status updates

- Make sales measurable (22 reps) and ops observable (fulfillment + margins)

North-star metrics

- % orders placed via portal (target: 70%+ by day 90)

- Reorder rate (30/60/90 day cohorts)

- Average order value (AOV) and gross margin by category

- Sales: touches → connects → quotes → first orders conversion, by rep

- Ops: on-time delivery %, exception rate, refund/credit rate

## 1) Personas and permissions (RBAC)

Buyer side

- Chef / Purchaser – builds carts, reorders, requests quotes

- AP / Accounting – pays invoices, manages payment methods, sees terms

- Owner / GM – manages users, approves big orders, sees spend

Internal

4) Sales Rep – owns accounts, builds orders on behalf, sends quotes, follow-ups

5) Ops/Fulfillment – pick/pack/ship, substitutions, delivery scheduling

6) Admin/Finance – catalogs/tiers, terms, credit holds, refunds/credits, reporting

7) CEO – dashboards + approvals + escalations only

Permission model (minimum)

- Company roles: Owner, Buyer, AP

- Internal roles: Rep, Ops, Admin, Finance, Super Admin

- Every action writes an audit log (who changed price/tier/terms/order status and when)

## 2) Information architecture (screens)

### Public marketing site

- Home

- Products (category landing pages)

- Seasonal drops (White truffle / holiday caviar / event bundles)

- “Request an account” + “Login”

- Trust pages: shipping/cold chain, sourcing/provenance, FAQ

### B2B portal

- Dashboard (last order, reorder, saved carts, rep contact)

- Catalog browsing + search + filters

- Product detail (pack sizes, min/increment, storage, provenance)

- Cart + checkout (terms/deposit, shipping logic, delivery scheduling)

- Orders (status timeline + invoices + pay-now)

- Account settings (team users, locations, payment methods, terms)

### Rep console

- Account list (filters: dormant, high value, open quote, abandoned cart)

- Account detail (notes, preferences, last order, suggested upsell)

- “Build cart for client” + “Send approve/pay link”

- Tasks + sequences (follow-ups, wins/losses)

### Ops console

- Pick/pack queue

- Packing checklists (cold chain rules)

- Shipping labels + tracking numbers

- Substitution workflow + customer approval

- Delivery routes (local truck days) + cutoff timers

### Admin/Finance

- Companies + locations + tiers

- Catalogs + pricing rules + quantity rules

- Payment terms + deposits + credit holds

- Refunds/credits + exceptions

- Analytics dashboards

## 3) Product data model (what must exist)

### Core objects

- Company

- Location (ship-to + billing rules; terms assigned here in Shopify B2B)

- User (role + location permissions)

- Catalog / Tier (product access + pricing rules)

- Product / Variant

- Order (+ line items, fulfillment events)

- Payment term (net 7/15/30/45/60/90, due on fulfillment, deposit %, etc.)

- Price record (market-rate history, if you track)

- Allocation (optional, but high leverage for white truffles / rare items)

- Substitution mapping

- Audit log

### Required product flags (TBGC-specific)

- market_rate (show disclaimer + confirmation flow)

- prepay_required (hard gate)

- case_only / CS_only (don’t allow self-serve checkout, or require rep/admin approval)

- min_qty + increment

- cold_chain_required

- sla_hours

- cutoff_time

## 4) Functional requirements by epic (deep)

### Epic A — B2B onboarding + verification

User flows

- Request account → verify business → approve → assign rep → assign tier/catalog → enable login

- “Invite teammate” (chef invites AP, owner invites staff)

Acceptance criteria

- Account request captures: business name, EIN/Resale cert optional, location(s), role, estimated weekly volume, categories

- Admin can approve in <2 minutes:

  - Assign catalog tier(s) (max 25 per location in Shopify)

  - Assign payment terms and optional deposit %

- Rejected applicants get a polite email + “contact sales” path

Edge cases

- One company with multiple locations + different terms per location

- “Buyer wants net terms” → route to Finance approval queue

### Epic B — Catalog + search (200+ SKUs, fast)

Features

- Search: synonyms + pack sizes (30g, 60g, 125g, 500g)

- Filters: category, market-rate, seasonal, allocation-only, case-only

- Product detail:

  - “What you get” (pack size)

  - min/increment

  - storage/handling

  - lead time / SLA

  - provenance assets (optional COA PDFs)

Acceptance criteria

- Quantity rules + volume pricing visible and enforced (via catalog rules)

- Market-rate items show “price subject to change” and require click-through acknowledgment

- Allocation-only items show “request allocation” instead of “add to cart”

Edge cases

- Same product exists in two catalogs: Shopify displays lowest price rules depending on assignment logic; design for it (avoid conflicting catalogs where possible)

### Epic C — Cart + checkout + terms/deposits + approval

Features

- Saved carts (Weekly Par, VIP Event)

- Reorder last order (1-click)

- Optional approval flow:

  - Chef builds cart → Owner/AP approves → submit

- Payment terms (B2B):

  - net terms

  - due on fulfillment

  - deposits (percentage up-front)

Acceptance criteria

- Customers can “Pay now” during term window; overdue state visible

- Prepay-required products cannot be checked out on net terms (rule)

- Deposit % applies correctly and shows in checkout + order view

Edge cases

- Mixed carts (some items prepay-only): enforce “split order” (recommended) or block

- Manual payments (wire/check): must create “payment pending” state and internal follow-up tasks

### Epic D — Orders + fulfillment + substitutions + cold chain

Features

- Order status timeline

- Pick/pack list generation

- Shipping label creation and tracking injection

- Substitution workflow:

  - Ops proposes substitution (reason + price delta)

  - Buyer approves in portal (or rep approves on call)

  - Updated order confirmation sent automatically

Acceptance criteria

- Cutoff timers displayed for categories (truffles/fish)

- Exceptions create internal tickets + buyer notifications

- Refund/credit flows linked to an order and appear in account history

Edge cases

- Partial fulfillment / split shipments

- Temperature incident claim: capture evidence + resolution type (refund/credit/reship)

### Epic E — Rep console (make 22 reps elite)

Features

- Work queue: abandoned carts, open quotes, dormant accounts, high-LTV alerts

- “Build cart for client” with audit log

- Quote/invoice links

- Notes, preferences, upsell prompts

Acceptance criteria

- Rep can trigger a “reorder link” and send via SMS/email

- Every rep action logged and attributable

- Rep dashboards: margin-weighted leaderboard + conversion funnel

### Epic F — Admin/Finance control center

Features

- Catalog/tier management (pricing, access, quantity rules)

- Payment terms assignment in bulk (companies page bulk edit in Shopify)

- Credit holds / review-required orders

- Deposit rules and “submit order for review” mode (draft order flow)

Acceptance criteria

- Changes to tiers/terms require role permission + audit log

- Finance can filter orders due/overdue (Shopify supports “Due” views conceptually)

## 5) Non-functional requirements (this is where “professional & clean” becomes real)

- Performance: catalog search returns in <500ms (cached + indexed)

- Reliability: webhooks retried; idempotent order ingestion

- Security: 2FA for internal users; least-privilege; PII encryption-at-rest where applicable

- Compliance: clear data retention; role-based access; audit trails

- Observability: logs, metrics, alerting for failed payments/webhooks/shipping label errors

# Expanded Implementation Plan (Shopify B2B core + integrations + rollout)

This is “do it in order, nothing breaks.”

## Phase 0 — Decisions you lock in (1–2 days)

- Store strategy

- One store for B2B + possible DTC later, or separate B2B store (Shopify supports either approach)

- Plan requirement

- Shopify B2B is Shopify Plus-only

- Catalog strategy

- Decide your tiers and avoid overlapping catalog conflicts (because lowest-price rules can surprise you)

- Payment policy

- Which tiers get net terms

- Deposit % for high-risk carts (Shopify supports deposits on terms)

## Phase 1 — Data foundation + SKU master (week 1)

Deliverables

- SKU master v1

- Category taxonomy (no more “misc”)

- Rules encoded as fields (market/prepay/case-only/min/increment)

Implementation notes

- Treat “CS-only” items as either:

  - hidden from self-serve catalogs, or

  - visible but “request quote / rep-assisted only”

QA checklist

- Every SKU has: uom, pack_size, category, min/increment, and at least one pricing field

- Test: “prepay-required” items fail checkout on terms

## Phase 2 — Shopify B2B setup (week 2–3)

### Step A: Enable B2B and model customers as Companies

- Create Companies and Company Locations in Shopify

- Assign users to companies and locations

- Configure customer accounts login experience

### Step B: Create catalogs and assign to locations

- Build catalogs by tier/segment

- Assign catalogs to company locations (up to 25 per location)

- Ensure “no conflicting duplicate product pricing” across multiple catalogs unless deliberate

### Step C: Quantity rules + volume pricing

- Apply min/increment rules and volume breaks in the catalog layer

### Step D: Payment terms + deposits

- Set terms per company location (net 7–90, due on fulfillment)

- Add deposit % where required (supported for B2B terms)

- Bulk-edit payment terms for multiple companies when onboarding waves

### Step E: Draft orders workflow (rep-assisted / reviewed orders)

- Train reps/admins on creating draft orders and sending invoices

- Use deposits on draft orders when you want partial upfront payment

QA checklist

- Test 3 companies across tiers:

  - New account (prepay only)

  - Repeat (net 15 + no deposit)

  - VIP (net 30 + 20% deposit)

- Test mixed carts and ensure you have a policy (split vs block)

## Phase 3 — Fulfillment + shipping + status automation (week 3–4)

Integrations

- Shipping labels: choose one (ShipStation or Shippo)

- Tracking numbers pushed back into Shopify

- Local delivery rules (zone-based)

- Packing checklists in Ops console (even if it’s a lightweight internal web page at first)

Ops automation

- Webhook: order created → route to fulfillment queue

- SLA/cutoff rules: show on product and in cart

- Exception triggers: OOS, substitution required → notify rep + buyer

## Phase 4 — CRM + call recording + revenue operations (week 4–6)

### CRM selection

Pick one:

- HubSpot (best dashboards + ops maturity)

- Pipedrive (fastest rep adoption)

### Call recording / coaching

Pick one system of record:

- Gong (deep coaching + analytics)

Data flows

- Shopify company/location ↔ CRM account/contact sync

- Orders → CRM (last order date, spend, category mix)

- Calls → CRM notes/tasks automatically

Rep scorecard (minimum)

- touches/day, connects/day, quotes/day, orders/week

- reorder reactivation count

- margin-weighted sales (don’t reward discounting)

## Phase 5 — Headless layer (optional, 6–16 weeks, once stable)

When you do this

- After Shopify B2B is stable and reps are using the system daily

Stack

- Next.js + Tailwind CSS + your component library

- Supabase for custom objects (allocations, market-rate history, rep console features)

- UI acceleration: Vercel v0 via its API for components/workflows

# Rollout plan (how you avoid chaos)

Wave 1 (10–25 accounts): your best relationships + highest reorder likelihood

- Goal: validate catalog rules, terms, fulfillment, and “reorder UX”

Wave 2 (50–100 accounts): add reps and enforce “portal-first” ordering

- Goal: rep console adoption + measurable KPIs

Wave 3 (all accounts): enforce policy

- “CS-only” items: rep-assisted only

- Payment policy: net terms only for tiers that earned it

# Testing plan (do not skip)

Catalog & pricing

- Catalog assignment logic (lowest price / most specific rules)

- Quantity rules + volume breaks show correctly

Payments

- Net terms behavior and overdue behavior

- Deposits: percent of subtotal; invoice behavior for draft orders

Order review

- Draft order workflow for “submit for review” mode

Ops

- Shipping label + tracking updates

- Substitution approval loop